NEXUS RCM

INTELLIGENCE PLATFORM

Product Scope Document

v1.0

Prepared by: BA + PM Team

Date: March 2026

Status: APPROVED

Classification: CONFIDENTIAL

# 1. Executive Summary

Nexus RCM Intelligence Platform is a three-layer, AI-powered Revenue Cycle Management solution designed for enterprise health systems. The platform unifies prevention, analytics, and automation into a single cohesive operating environment — eliminating the fragmentation that causes revenue leakage in traditional RCM workflows.

| Layer | Name | Goal | Key Outcome |
| --- | --- | --- | --- |
| Layer 1 | PREVENTION | Stop denials before submission | Clean Claim Rate > 95% |
| Layer 2 | ANALYTICS | Identify root causes across all 7 RCM stages | Denial Rate < 5% |
| Layer 3 | AUTOMATION | System works defects automatically | Days in A/R < 35 |

The platform covers the full 7-stage RCM lifecycle: Charge Capture → Coded → Scrubbed → Submitted → Acknowledged → Adjusted → Posted → Reconciled.

# 2. Three-Layer Platform Architecture

## 2.1 Layer 1 — PREVENTION (Pre-Submission Intelligence)

Goal: Every claim clean, complete, and payer-ready BEFORE it leaves the system.

- Claim Readiness Score (CRS): Rules-based Sprint 1, ML-powered Sprint 5. Scores 0-100 across 6 checks

- Real-time Eligibility Verification (270/271 EDI) — triggered on patient save and claim open

- Prior Authorization validation with 7-day expiry alerts and payer-specific rule checks

- Coding accuracy pre-screen: flags unbundling, upcoding, missing modifiers, wrong POA

- COB Sequencing validation: primary/secondary/tertiary payer order verified before billing

- EVV pre-validation for home health: GPS + caregiver signature required before billing

- Documentation completeness checker: required docs per claim type (rule-based Sprint 3, NLP Sprint 6)

- Unified Claim Readiness Hub: all 6 checks in one dashboard per claim — single prevention nerve centre

| CRS Check | Weight | Sprint Available | Failure Action |
| --- | --- | --- | --- |
| Eligibility Verified | 25 pts | Sprint 1 | Block submission, trigger 270/271 re-ping |
| Authorization Present | 25 pts | Sprint 1 | Block submission, route to auth queue |
| Coding Clean | 20 pts | Sprint 1 | Block submission, flag to coder with fix instructions |
| COB Sequencing Correct | 10 pts | Sprint 2 | Block submission, open COB Manager |
| Documentation Complete | 10 pts | Sprint 3 | Warning, route to doc completion queue |
| EVV Verified (Home Health) | 10 pts | Sprint 2 | Block billing, route to EVV portal |

## 2.2 Layer 2 — ANALYTICS (Intelligence Engine)

Goal: Root cause identification across all 7 RCM stages with all 4 AI analytics types on every page.

- Descriptive Analytics: What happened — KPIs, trends, benchmarks, period comparisons

- Diagnostic Analytics: Why it happened — Root Cause Tree, contributing factors, pattern detection

- Predictive Analytics: What will happen — denial forecast, payment propensity, AR projection, risk scores

- Prescriptive Analytics: What to do — confidence-weighted recommendations, effort/impact scoring

- LIDA AI Chat: Natural language Q&A over live RCM data, inline visualizations, report generation + sharing

- MECE Framework: Mutually Exclusive Collectively Exhaustive analysis of denial and revenue gap data

- Interactive Root Cause Tree: 5 L1 categories, 14 L2 leaf nodes, prescriptive touchpoints, click-through to claims

## 2.3 Layer 3 — AUTOMATION (Remediation Intelligence)

Goal: System works defects automatically where permitted; human-in-loop at all regulated boundaries.

- Auto-correct coding errors + queue corrected claim for resubmission

- Auto-route denied claims to correct specialist queue in under 30 seconds of denial receipt

- Auto-generate appeal letters: AI drafts full letter, human must Approve then Send (no auto-send)

- AI-prioritized work queues: composite score = confidence x financial impact x claim age

- Batch automation: select N claims, apply correction, queue all for human review, submit

- Live automation feed: real-time WebSocket stream of all system-executed actions

- Full audit trail: every automated action logged with timestamp, confidence score, user approval status

| Action | Automated? | Human Required? | Compliance Reason |
| --- | --- | --- | --- |
| Code error correction | Yes — AI corrects | Review recommended | Low risk — coding fix |
| Denial auto-routing | Yes — instant routing | No | Workflow only |
| Appeal letter generation | Yes — AI drafts | Must approve + send | False Claims Act |
| Claim submission to payer | No | Always required | FDA SaMD + HIPAA EDI |
| Work queue prioritization | Yes — AI ranks | No | Workflow only |
| Batch coding corrections | Yes — bulk apply | Review + approve batch | Audit requirement |

# 3. Complete Page Inventory

Total pages: 75+ routes across 11 modules. Only 2 net-new pages are being added — all other work is enhancement of the existing build.

## 3.1 Status Key

| Status | Meaning |
| --- | --- |
| FULL | Production-quality content, all 4 AI analytics types, fully interactive |
| ENHANCE | Structure exists, needs deeper functionality or AI integration |
| UPGRADE | Was a stub/placeholder — full implementation required |
| NET NEW | Brand new page not previously in codebase |
| KEEP | Fully functional as-is, no changes planned |
| BACKLOG | Out of scope for this program — future consideration |

## 3.2 Intelligence Hub

| Page | Route | Status | Sprint |
| --- | --- | --- | --- |
| Command Center | / | FULL — KEEP | — |
| Executive Dashboard | /executive-dashboard | FULL — KEEP | — |
| LIDA Chat | /lida/chat | FULL — KEEP | — |
| LIDA Dashboard | /lida/dashboard | FULL — KEEP | — |
| MECE Report Builder | /lida/reports | ENHANCE | Sprint 6 |
| Revenue Forecast | /reporting | KEEP | — |
| Action Tracker | /action-tracker | ENHANCE | Sprint 11 |

## 3.3 Patient Access — Prevention Layer

| Page | Route | Status | Sprint |
| --- | --- | --- | --- |
| Patient Access Hub | /insurance-verification/overview | KEEP | — |
| Eligibility Verification | /insurance-verification/eligibility | ENHANCE — real-time 270/271 | Sprint 1 |
| Prior Authorization Manager | /insurance-verification/auths | ENHANCE — expiry alerts + payer rules | Sprint 2 |
| Benefit Analytics | /insurance-verification/benefits | KEEP | — |
| Verification History | /insurance-verification/history | KEEP | — |
| Patient Accounts | /patient-accounts | KEEP | — |

## 3.4 Coding and Charge Capture

| Page | Route | Status | Sprint |
| --- | --- | --- | --- |
| AI Coding Optimizer | /ai-coding | ENHANCE — pre-screen feeds CRS | Sprint 2 |
| Coding Audit | /ai-coding/audit | KEEP | — |
| Compliance Monitor | /ai-coding/compliance | KEEP | — |
| Payer Rulebook | /ai-coding/rulebook | ENHANCE — rules feed CRS coding check | Sprint 2 |

## 3.5 Claims Management

| Page | Route | Status | Sprint |
| --- | --- | --- | --- |
| Claims Overview | /claims/overview | ENHANCE — CRS badge per claim | Sprint 1 |
| Work Queue | /claims/work-queue | ENHANCE — AI priority sort | Sprint 8 |
| Pre-Batch Scrub Dashboard | /claims/pre-batch-scrub/dashboard | ENHANCE | Sprint 3 |
| Validation Queue | /claims/pre-batch-scrub/queue | ENHANCE | Sprint 3 |
| Auto-Fix Center | /claims/pre-batch-scrub/auto-fix | ENHANCE — top 25 error types | Sprint 8 |
| Claim Validation Detail | /claims/pre-batch-scrub/claim/:id | KEEP | — |
| Rule Engine | /claims/rules | KEEP | — |
| Submission Tracking | /claims/submission-tracking | UPGRADE FROM STUB — live EDI 837 | Sprint 3 |
| Payer Acknowledgments | /claims/acknowledgments | UPGRADE FROM STUB — 277CA parsing | Sprint 3 |
| Claims Analytics | /claims-analytics | KEEP — RootCauseTree embedded | — |
| Claim Readiness Hub | /claims/readiness | NET NEW | Sprint 1 |

## 3.6 Payments and Posting

| Page | Route | Status | Sprint |
| --- | --- | --- | --- |
| Payment Dashboard | /payments/dashboard | FULL — KEEP | — |
| ERA/835 Processing | /payments/era-processing | KEEP | — |
| Payment Posting | /payments/posting | KEEP | — |
| Contract Manager | /payments/contracts | KEEP | — |
| Payer Performance | /finance/payer-performance | ENHANCE — contract variance | Sprint 4 |

## 3.7 Denial Prevention

| Page | Route | Status | Sprint |
| --- | --- | --- | --- |
| Prevention Dashboard | /denials/prevention-dashboard | KEEP | — |
| Denial Management | /denials | FULL — KEEP | — |
| Denial Work Queue | /denials/work-queue | ENHANCE — AI priority + win probability | Sprint 8 |
| High Risk Claims | /denials/high-risk | KEEP | — |
| AI Appeals Generator | /denials/appeal | ENHANCE — full human-in-loop build | Sprint 9 |
| Denial Analytics | /denials/analytics | ENHANCE — MECE breakdown, win rates | Sprint 4 |
| Payer Variance | /denials/variance | KEEP | — |
| Workflow Log | /denials/workflow-log | KEEP | — |
| Claim Denial Detail | /denials/claim/:id | KEEP | — |

## 3.8 Billing and Collections

| Page | Route | Status | Sprint |
| --- | --- | --- | --- |
| A/R Aging Hub | /collections | FULL — KEEP | — |
| Collections Queue | /collections/tasks | ENHANCE — propensity AI sort | Sprint 8 |
| Recovery Insights | /collections/recovery-insights | ENHANCE | Sprint 11 |
| Performance Analytics | /collections/performance | KEEP | — |
| Payment Portal | /collections/portal | KEEP | — |
| Account Details | /collections/account/:id | KEEP | — |
| Alert Queue | /collections/alerts | ENHANCE | Sprint 11 |

## 3.9 Reconciliation

| Page | Route | Status | Sprint |
| --- | --- | --- | --- |
| Revenue Reconciliation | /finance/reconciliation | KEEP | — |
| Advanced Reconciliation | /finance/reconciliation-advanced | ENHANCE | Sprint 7 |
| Bank Reconciliation | /reconciliation/bank-view | ENHANCE | Sprint 7 |
| A/R Balance Recon | /reconciliation/ar-balance | UPGRADE FROM STUB | Sprint 4 |
| Audit Log | /finance/audit-log | KEEP | — |
| Transaction Ledger | /finance/reconciliation/transaction/:id | ENHANCE | Sprint 7 |

## 3.10 EVV Home Health

| Page | Route | Status | Sprint |
| --- | --- | --- | --- |
| EVV Dashboard | /evv/dashboard | ENHANCE | Sprint 7 |
| Visit Details | /evv/visit-details | KEEP | — |
| Fraud Detection | /evv/fraud-detection | FULL BUILD | Sprint 7 |
| State Mandates | /evv/mandates | BUILD | Sprint 7 |
| EVV Billing Bridge | /evv/billing-bridge | UPGRADE FROM STUB | Sprint 7 |
| EVV Auto-Retry Manager | /automation/evv-retry | KEEP | — |

## 3.11 AI Engine

| Page | Route | Status | Sprint |
| --- | --- | --- | --- |
| AI Performance Engine | /ai-engine/performance | FULL — KEEP | — |
| MCP Agent Hub | /developer/mcp-agents | FULL BUILD | Sprint 9 |
| AI Model Monitor | /developer/ai-monitor | FULL BUILD | Sprint 6 |
| Drift Logs | /developer/ai-monitor/drift-logs | BUILD | Sprint 6 |
| Model Registry | /developer/ai-monitor/registry | BUILD | Sprint 6 |
| Feature Importance | /developer/ai-monitor/feature-importance | BUILD | Sprint 6 |
| PSI Distribution | /developer/ai-monitor/psi | BUILD | Sprint 6 |

## 3.12 Settings and Administration

| Page | Route | Status | Notes |
| --- | --- | --- | --- |
| User Management | /settings/users | KEEP | All roles |
| AI Configuration | /settings/ai-config | BUILD — Sprint 11 | All roles |
| Billing Rules | /settings/billing-rules | BUILD — Sprint 11 | Admin + Billing |
| Admin Dashboard | /admin/dashboard | ENHANCE — Sprint 11 | System Admin |
| Integration Hub | /admin/integrations | BUILD — Sprint 10 | System Admin |
| ETL Designer | /admin/etl-designer | BUILD — Sprint 10 | DATA ADMIN ONLY |
| API Manager | /admin/api-manager | BUILD — Sprint 10 | System Admin |
| Scheduler | /admin/scheduler | BUILD — Sprint 10 | System Admin |

## 3.13 Summary: Net-New vs Reused

| Category | Count | Action |
| --- | --- | --- |
| FULL — Keep as-is | 7 pages | No work needed |
| KEEP — Functional as-is | 30+ pages | No work needed |
| ENHANCE — Deepen functionality | 20+ pages | Sprint-by-sprint enhancement |
| UPGRADE FROM STUB — Full build | 5 pages | Prioritised in Sprints 3-7 |
| FULL BUILD — New from scratch | 8 pages | AI Engine + EVV Sprints 6-9 |
| NET NEW — Brand new pages | 2 pages | Claim Readiness Hub + COB Manager UI |
| BACKLOG — Out of scope | 2 items | Patient Statements, LIDA Tier 3 Clinical |

# 4. Reused From Previous Build — Do Not Rebuild

## 4.1 Shared UI Components

All components located in /frontend/src/components/ui/

| Component | File | What It Does |
| --- | --- | --- |
| AIInsightCard | AIInsightCard.jsx | Confidence bar, impact badge, AI category label (Descriptive/Diagnostic/Predictive/Prescriptive), optional action button |
| ConfidenceBar | ConfidenceBar.jsx | Color-coded progress bar: emerald >80%, amber 60-80%, red <60%. Tooltip with contributing factors |
| FilterChip + FilterChipGroup | FilterChip.jsx | Removable filter tags in 5 color variants, Clear all link, flex-wrap row layout |
| DateRangePicker | DateRangePicker.jsx | 10 presets (Today, L7, L30, L90, MTD, QTD, YTD + custom). Click-outside close, align prop |
| PrescriptiveAction | PrescriptiveAction.jsx | Purple AI-branded card, priority dots, effort badges, ROI values, View all N toggle |
| RootCauseTree | RootCauseTree.jsx | Interactive tree: 5 L1 nodes, 14 L2 nodes, prescriptive touchpoints, navigate to claims, compact mode |

## 4.2 Theme System

- Dark/Light mode via ThemeContext — darkMode: class on html element

- CSS custom properties: text-th-heading, text-th-secondary, bg-th-surface-raised, border-th-border

- All 75+ pages respect theme toggle — no page rebuilds needed for theming

## 4.3 Design System Tokens

| Token | Usage |
| --- | --- |
| border-l-[3px] + color | Color-coded KPI card left accent — all metric tiles |
| hover:-translate-y-0.5 hover:shadow-lg | Card hover lift effect — all interactive tiles |
| transition-all duration-200 | Animation transition — all hover interactions |
| tabular-nums | All numeric and financial values for alignment |
| material-symbols-outlined | Icon library — used throughout all 75+ pages |
| Inline SVG charts | All charts — no external chart library dependency |

## 4.4 Tech Stack (Locked)

| Layer | Technology | Version |
| --- | --- | --- |
| Frontend Framework | React | 18.2.0 |
| Build Tool | Vite | 5.1.5 |
| CSS Framework | Tailwind CSS | 3.4.1 |
| Routing | React Router DOM | 6.22.3 |
| Backend API | FastAPI (Python) | Latest |
| Database | PostgreSQL | Latest |
| Real-time | WebSocket | Native browser |
| Charts | Pure inline SVG | No library — custom built |

# 5. Out of Scope — ARB Decisions

The Architecture Review Board (ARB) reviewed the full platform scope in February 2026. The following features were removed, deferred, or permanently restricted:

| # | Feature | Original Ask | ARB Decision | Reason | Status |
| --- | --- | --- | --- | --- | --- |
| 1 | ML-powered CRS Sprint 1 | AI/ML model scoring every claim from day one | Rules-based Sprint 1, ML model Sprint 5 | No training data available at Sprint 1 | DEFERRED |
| 2 | NLP Doc Compliance Sprint 1-4 | AI reads clinical notes for doc gaps | Rule-based checklist Sprint 1-5, NLP Sprint 6 | No PHI pipeline approved yet | DEFERRED |
| 3 | LIDA Tier 3 Clinical Chat | Full natural language Q&A over patient PHI | Aggregate data only — Tier 1 and 2 | HIPAA BAA + on-premises inference required | DEFERRED Sprint 10+ |
| 4 | AI Autonomous Claim Submission | System submits claims to payer without human | Human approval required — always | FDA Software as Medical Device risk | REMOVED — pending regulatory |
| 5 | Auto-Send Appeal Letters | System sends finalized appeal letters | AI drafts only — human must review and send | False Claims Act liability | PERMANENTLY RESTRICTED |
| 6 | Rules Auto-Submit Tier 2 | Rules-based auto-submit Sprint 11 | Conditional on regulatory assessment completing | Regulatory timeline uncertain | NOT CONFIRMED |
| 7 | COB UI Sprint 1 | Full COB sequencing visual builder in Sprint 1 | Backend service Sprint 1, UI Sprint 2 | Backend complexity requires service-first approach | DEFERRED one sprint |
| 8 | Patient Statements Page | Full statement generation and delivery management | Moved to product backlog | Client low priority for this program | BACKLOG |

# 6. Functional Requirements

## 6.1 Prevention Layer (FR-P)

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-P01 | Every claim must display a Claim Readiness Score (0-100) before it can be submitted | P1 — Must Have |
| FR-P02 | CRS checks 6 factors: Eligibility 25pts, Authorization 25pts, Coding 20pts, COB 10pts, Documentation 10pts, EVV 10pts | P1 — Must Have |
| FR-P03 | Failed CRS checks must block submission and surface specific, actionable fix instructions per failure reason | P1 — Must Have |
| FR-P04 | Real-time 270/271 eligibility ping must trigger on patient account creation and when a claim is opened | P1 — Must Have |
| FR-P05 | Coding Optimizer must flag unbundling, upcoding, missing modifiers, and wrong POA indicators before scrub | P1 — Must Have |
| FR-P06 | Pre-batch scrub engine must catch all EDI-level errors before 837 file generation | P1 — Must Have |
| FR-P07 | Claim Readiness Hub must display all claims with CRS below 80 that require attention in one unified view | P1 — Must Have |

## 6.2 Analytics Layer (FR-A)

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-A01 | Root Cause Tree must cover minimum 5 L1 denial categories with at least 2 L2 sub-nodes per category | P1 — Must Have |
| FR-A02 | Every AI insight on every page must be labelled with exactly one type: Descriptive, Diagnostic, Predictive, or Prescriptive | P1 — Must Have |
| FR-A03 | LIDA Chat must answer natural language questions over live RCM data with response time under 3 seconds | P1 — Must Have |
| FR-A04 | LIDA must generate exportable PDF and CSV reports and allow sharing via link with other platform users | P1 — Must Have |
| FR-A05 | MECE Report Builder must produce mutually exclusive, collectively exhaustive analysis of denial and revenue gap data | P1 — Must Have |
| FR-A06 | Revenue Forecast must cover a 90-day and 12-month forward view with payer-level and service-line breakdown | P2 — Should Have |
| FR-A07 | All dashboard KPIs must support DateRangePicker with presets: Today, L7, L30, L90, MTD, QTD, YTD, Custom | P1 — Must Have |

## 6.3 Automation Layer (FR-AU)

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-AU01 | System must auto-correct identified coding errors with ML suggestion and confidence score displayed to user | P1 — Must Have |
| FR-AU02 | System must auto-route denied claims to the correct specialist queue within 30 seconds of denial receipt | P1 — Must Have |
| FR-AU03 | AI must generate a complete appeal letter draft; human must click Approve then Send — no automated sending permitted | P1 — Must Have |
| FR-AU04 | Work queues must be sorted by composite AI score: AI confidence x financial impact x claim age | P1 — Must Have |
| FR-AU05 | Batch actions must allow selecting N claims, applying correction, and queuing all for human review before submission | P2 — Should Have |
| FR-AU06 | Live automation feed must display system-executed actions in real time via WebSocket on the AI Performance Engine page | P2 — Should Have |
| FR-AU07 | Every automated action must be logged with timestamp, AI confidence score, financial impact, and approving user identity | P1 — Must Have |

# 7. Non-Functional Requirements

| Category | Requirement | Target |
| --- | --- | --- |
| Performance | Dashboard initial page load | Under 2 seconds |
| Performance | LIDA query response time | Under 3 seconds |
| Performance | All API endpoints p95 response | Under 500ms at 100 concurrent users |
| Performance | Bundle size (gzipped) | Under 500KB initial chunk |
| Security | Authentication and authorisation | RBAC enforced — 7 roles, middleware on every route |
| Security | ETL Designer and Admin pages | Data Admin role only — no exceptions |
| Security | Audit trail | 100% of user actions and AI automated actions logged |
| Accessibility | ARIA compliance | All interactive elements have correct ARIA roles and labels |
| Accessibility | Keyboard navigation | Full tab order coverage on all 75+ pages |
| Accessibility | Colour contrast | WCAG AA minimum across dark and light themes |
| Responsive | Desktop minimum supported width | 1280px |
| Responsive | Tablet breakpoint | 768px — all core workflows functional |
| Theme | Dark mode coverage | All 75+ pages render correctly in dark mode |
| Theme | Light mode coverage | All 75+ pages render correctly in light mode |
| Data | Financial value display | All monetary values use tabular-nums and currency format |
| Compliance | PHI handling | No PHI in LIDA Tier 1-2 — aggregate data only until Sprint 10+ |
| Compliance | Automated action boundary | No autonomous submission to payer — human approval always required |

# 8. User Roles and Access Control

7 RBAC roles are defined. ETL Designer and sensitive admin pages are gated to Data Admin and System Admin only — this is enforced at the API middleware level, not just frontend routing.

| Role | Key Pages Accessible | Key Pages Restricted |
| --- | --- | --- |
| Executive | Command Center, Executive Dashboard, AI Engine, Reports, Revenue Forecast, LIDA Chat | ETL Designer, API Manager, Billing Rules |
| Revenue Analyst | All analytics pages, LIDA Chat, MECE Builder, AI Engine, Reports | ETL Designer, Admin Dashboard, User Management |
| Billing Specialist | Claims (all), Denials (all), Collections (all), Payments (all) | AI Engine internals, ETL Designer, Coding pages |
| Coder | AI Coding Optimizer, Coding Audit, Compliance, Payer Rulebook, Claims Work Queue | Collections, Reconciliation, Admin, ETL |
| Patient Access | Patient Access Hub, Eligibility, Prior Auth, Benefit Analytics, Verification History | All billing, coding, collections, admin pages |
| Data Admin | ETL Designer, API Manager, Integration Hub, Scheduler, Data Schema Explorer | Clinical pages, patient-identifiable data, financial posting |
| System Admin | All pages including admin, settings, ETL, integrations | None — full platform access |

# 9. Integration Touchpoints

| System | Integration Type | Delivery Sprint | Priority |
| --- | --- | --- | --- |
| Epic / Cerner / Athena EHR | HL7 FHIR R4 + Direct DB | Sprint 10 | P1 |
| Availity Clearinghouse | EDI 837P/I, 835, 277CA, 999 Functional Ack | Sprint 10 | P1 |
| Change Healthcare Clearinghouse | EDI 837, 835 ERA processing | Sprint 10 | P1 |
| CMS / Medicare | REST API + EDI batch | Sprint 10 | P1 |
| Aetna / BCBS / Cigna / UHC Payer APIs | Payer REST APIs — auth, eligibility, claim status | Sprint 10 | P1 |
| Banking / Lockbox | ERA 835 + ACH remittance | Sprint 10 | P2 |
| State EVV Aggregators | State-specific EVV APIs (varies by state) | Sprint 7 | P2 |
| Document Management (S3 / DMS) | REST API + S3 SDK — clinical docs, attachments | Sprint 3 | P2 |

# 10. Success Metrics and KPIs

All KPIs are measured against the baseline captured at program kickoff. Targets represent the production-ready state at Sprint 13 go-live.

| KPI | Baseline | Target | Measurement Method |
| --- | --- | --- | --- |
| Clean Claim Rate | 78% | Above 95% | Claims passing CRS at first attempt |
| First-Pass Resolution Rate | 71% | Above 92% | Claims paid without resubmission |
| Denial Rate | 12% | Below 5% | Denied claims / total submitted |
| Days in A/R | 52 days | Below 35 days | Average AR aging across all payers |
| Appeal Win Rate | 44% | Above 72% | Appeals won / total appeals filed |
| Coding Accuracy (AI-assisted) | 81% | Above 97% | Clean code rate from AI Coding Optimizer |
| CRS Gate Threshold | N/A | Minimum 80 / 100 | Hard gate enforced in submission workflow |
| LIDA Query Response Time | N/A | Under 3 seconds | P95 response time measured in production |
| Automation Coverage | 0% | Above 60% of denials auto-routed | Denied claims auto-routed / total denied |
| False Positive CRS Blocks | N/A | Below 3% | Valid claims incorrectly blocked by CRS |

# 11. Document Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| v0.1 | January 2026 | BA Team | Initial draft — 3-layer architecture defined, page inventory first pass |
| v0.2 | February 2026 | PM + Chief Architect | ARB review complete — scope restrictions added, deferred items documented |
| v0.9 | March 2026 | PM + BA Team | Post-demo client feedback incorporated — LIDA confirmed core, ETL role-gated, net-new pages finalised at 2 |
| v1.0 | March 2026 | BA + PM Team | Final approved version — sprint plan aligned, ARB decisions locked |