NEXUS RCM INTELLIGENCE PLATFORM Master Sprint Plan v1.0 ──────────────────────────────────────── PM + Scrum Master March 2026 13 Sprints × 2 Weeks = 26 Weeks

# Table of Contents

# Sprint Philosophy

Three-Layer Delivery Model

| Layer 1 — Prevention | Sprints 0–3: Claim readiness, auth/coding pre-checks, submission hardening |
| --- | --- |
| Layer 2 — Analytics | Sprints 4–7: Core intelligence, predictive models, LIDA, MECE framework, EVV & reconciliation |
| Layer 3 — Automation | Sprints 8–11: Auto-routing, appeal automation, ETL & integration, live operational feeds |
| Hardening & Launch | Sprints 12–13: Performance, security, accessibility, UAT, training, go-live |

Reuse Policy: All shared UI components (AIInsightCard, ConfidenceBar, FilterChipGroup, DateRangePicker, PrescriptiveAction, RootCauseTree), theme system (dark/light), design tokens, navigation structure, and 75+ existing pages ARE ALREADY BUILT and carry forward. Only enhancements and net-new features are planned in sprints below.

SPRINT 0 — Foundation & Data Infrastructure Weeks 1–2

Goal: Establish data contracts, backend APIs, design tokens finalization, ETL skeleton

Team: Architect + Backend + Data + UI/UX

Deliverables

- Data schema finalized for all 7 RCM stages (Charge → Reconciled)

- API contract document published (REST + WebSocket endpoints)

- ETL skeleton: EHR connector (Epic/Cerner mock), Clearinghouse connector (Availity mock)

- RBAC roles defined and middleware scaffolded (Executive, Analyst, Billing, Coder, Patient Access, Data Admin, System Admin)

- Design tokens locked: spacing, color palette, typography for dark + light

- Dev environment setup: Docker Compose, Vite dev server, FastAPI backend, mock data layer

- CI/CD pipeline: GitHub Actions → build → lint → test → deploy preview

- Planning folder and architecture decision records (ADRs) committed to repo

Exit Criteria

All devs can run app locally, API mocks respond, RBAC enforced on test routes

SPRINT 1 — Prevention Layer: Claim Readiness Core Weeks 3–4

Goal: Build the Claim Readiness Score (CRS) engine and unified Claim Readiness Hub

Team: Backend + Frontend + QA

Deliverables

- CRS algorithm v1 (rules-based): 6 checks → weighted score 0–100

- · Eligibility verified (weight: 25)

- · Authorization present (weight: 25)

- · Coding clean (weight: 20)

- · COB sequencing correct (weight: 10)

- · Documentation complete (weight: 10)

- · EVV verified if home health (weight: 10)

- NEW PAGE: Claim Readiness Hub (/claims/readiness) — shows all claims with CRS, pending checks, fix actions

- CRS badge injected into: Claims Overview, Work Queue, Validation Queue (reusing existing pages)

- Claims blocked from submission if CRS < 80 (hard gate)

- Fix instructions surfaced inline per failed check

- Real-time 270/271 eligibility ping on patient save (enhance existing InsuranceVerification page)

- Unit tests for CRS engine (>90% coverage)

Exit Criteria

CRS displays on all claim cards, sub-80 claims blocked, fix instructions shown

SPRINT 2 — Prevention Layer: Auth, Coding & COB Pre-Checks Weeks 5–6

Goal: Deepen prevention checks — Authorization pre-validation, Coding pre-screen, COB sequencing

Team: Backend + ML (rules) + Frontend

Deliverables

- Prior Auth pre-check: validates auth number against payer rules before claim submission (enhance PriorAuthManager page)

- Auth expiry alerts: 7-day warning before auth expires on active claims

- Coding pre-screen: flags top 20 denial-causing codes (unbundling, missing modifier, wrong POA) — enhance CodingOptimizer

- COB Manager NEW PAGE (/automation/cob-manager): UI for COB sequencing — primary/secondary/tertiary payer order validation

- Payer Rulebook enhancement: load payer-specific billing rules that feed into CRS coding check

- Pre-Batch Scrub Auto-Fix enhancements: auto-correct simple coding issues (wrong DX order, missing modifier)

- EVV pre-validation: visit must have GPS + caregiver signature before billing — enhance EVVDashboard

- Integration tests: end-to-end claim → CRS check → block/pass

Exit Criteria

Auth, Coding, COB checks integrated into CRS score; Auto-Fix handles top 5 error types

SPRINT 3 — Prevention Layer: Documentation & Submission Hardening Weeks 7–8

Goal: Documentation completeness checker, submission tracking, acknowledgment handling

Team: Backend + Frontend + NLP (checklist phase)

Deliverables

- Documentation checklist: required docs per claim type (surgical auth, home health plan of care, DME scripts) — rule-based checklist

- Missing doc alerts injected into Claim Readiness Hub and Work Queue

- Submission Tracking UPGRADE from stub: live EDI 837 batch status, clearinghouse tracking, 277CA acknowledgment display

- Payer Acknowledgments UPGRADE from stub: acceptance/rejection parsing, auto-route rejections to fix queue

- EDI 999 functional acknowledgment parser

- Submission audit trail: timestamp, batch ID, clearinghouse response, claim status

- Claim Readiness Hub v2: full 6-check dashboard with trend over time

Exit Criteria

Submission tracking live, acknowledgments parsed and routed, doc checklist in CRS

SPRINT 4 — Analytics Layer: Core Intelligence Upgrade Weeks 9–10

Goal: Strengthen analytics intelligence across all 7 RCM stages, upgrade Command Center + Executive Dashboard

Team: Frontend + Data + ML

Deliverables

- Command Center enhancement: 7-stage RCM pipeline visualization with live stage-by-stage metrics

- Executive Dashboard: MECE-structured KPI panels (Descriptive/Diagnostic/Predictive/Prescriptive badges on every insight)

- All 75+ existing pages: verify DateRangePicker + FilterChipGroup functional on every analytics page

- RootCauseTree: add 2 more L1 nodes (Timely Filing detail sub-tree, COB Errors sub-tree)

- Denial Analytics enhancement: payer × denial code matrix, appeal win probability by denial reason

- Payer Performance enhancement: contract variance analysis, expected vs actual payment waterfall chart

- Collections Hub enhancement: propensity-to-pay score per account, recovery probability by aging bucket

- A/R Balance Recon UPGRADE from stub: AR balance tracking across full payment lifecycle

Exit Criteria

All major analytics pages show all 4 AI insight types; RootCauseTree has 7 L1 nodes

SPRINT 5 — Analytics Layer: Predictive Models + LIDA Enhancement Weeks 11–12

Goal: ML-powered CRS v2, predictive revenue forecasting, denial prediction, LIDA deep Q&A

Team: ML + Backend + Frontend

Deliverables

- CRS v2: ML model trained on historical claim + denial data — replaces rules-based heuristic

- Denial Prediction Model: claim-level probability of denial (0–100%) before submission

- Revenue Forecast enhancement: 90-day + 12-month forecast by payer, service line, provider

- Payment Propensity Model: probability patient pays within 30/60/90 days

- LIDA Chat v2 enhancement: expanded query understanding (denial patterns, AR aging, payer trends)

- LIDA Chat v2: inline data viz in chat (bar charts, trend lines per answer)

- LIDA Chat v2: follow-up question chaining + citation with source data

- LIDA report export: PDF + CSV export of generated insights

- LIDA report sharing: share generated report link with other platform users

- Model accuracy display in AI Performance Engine

Exit Criteria

ML CRS live, denial prediction on work queue, LIDA answers 20+ query types with inline charts

SPRINT 6 — Analytics Layer: MECE Framework + NLP Documentation Weeks 13–14

Goal: MECE Analysis framework complete, NLP documentation compliance, AI Performance Engine full build

Team: ML + NLP + Frontend

Deliverables

- MECE Report Builder (/lida/reports) — Framework: defines mutually exclusive denial categories + collectively exhaustive coverage check

- MECE Report Builder — Auto-generates MECE report from current denial + AR data

- MECE Report Builder — Export as PDF or share via link

- NLP Documentation Compliance v1: reads clinical note fields, detects missing medical necessity language

- AI Performance Engine enhancements: full model performance dashboard, ROI by model, drift monitoring

- AI Model Monitor pages: Drift Logs, Model Registry, Feature Importance, PSI Distribution — all fully functional

- Prescriptive Action quality upgrade: confidence scores, effort estimates, ROI projections on every recommended action

- AI Insight cards: all pages — verify all 4 analytics types represented (no page has 0 AI insights)

Exit Criteria

MECE report builder functional, NLP doc check in CRS, AI Performance Engine complete

SPRINT 7 — Analytics Layer: EVV + Reconciliation Intelligence Weeks 15–16

Goal: Complete EVV module intelligence, Reconciliation analytics, Fraud detection

Team: Backend + Frontend + ML

Deliverables

- EVV Fraud Detection full build: GPS anomaly detection, time-band violations, caregiver pattern analysis

- EVV State Mandates: state-specific EVV compliance rules and compliance score per state

- EVV Billing Bridge UPGRADE from stub: verified visit → claim generation pipeline

- Revenue Reconciliation enhancement: GL reconciliation, revenue recognition rules, variance alerting

- Advanced Reconciliation: multi-payer ERA matching, unapplied cash identification, write-off analysis

- Bank Reconciliation enhancement: lockbox matching, remittance aggregation

- Transaction Ledger detail page: full audit trail per financial transaction

- Collections Timeline page: full recovery timeline per account with predicted resolution date

Exit Criteria

EVV module production-ready, reconciliation pages fully functional

SPRINT 8 — Automation Layer: Auto-Routing & Work Queue Intelligence Weeks 17–18

Goal: Build the automation engine — auto-route denied claims, intelligent work queue prioritization

Team: Backend + ML + Frontend

Deliverables

- Denial auto-routing engine: denied claim → classify reason → route to correct specialist queue automatically

- Work Queue AI prioritization: sort by (AI confidence × financial impact × age) scoring

- Batch Actions enhancement (/claims/batch): select N claims → apply correction → batch submit for review

- Mass Scrub enhancement (/claims/mass-scrub): bulk coding correction with ML suggestions

- Auto-Fix Center v2: expanded auto-fix rules (top 25 error types auto-correctable)

- Collections Queue AI enhancement: auto-prioritize by propensity score × balance amount

- Denial Work Queue AI: appeal win probability per claim, auto-suggest appeal template

- Automation audit log: every auto-action logged with timestamp, AI confidence, financial impact

Exit Criteria

Denied claims auto-routed in < 30 seconds, work queues sorted by AI score

SPRINT 9 — Automation Layer: Appeal Automation + Human-in-Loop Weeks 19–20

Goal: AI Appeals Generator production-ready, human-in-loop workflows, batch appeal processing

Team: NLP + Backend + Frontend

Deliverables

- AI Appeals Generator (/denials/appeal) — Auto-generates appeal letter from denial reason + clinical data

- AI Appeals Generator — Fills CARC/RARC code context automatically

- AI Appeals Generator — Medical necessity language from NLP doc compliance

- AI Appeals Generator — Human review panel: diff view showing AI changes

- AI Appeals Generator — Human must click Approve → Send (no auto-send — compliance boundary)

- AI Appeals Generator — Win probability confidence bar per appeal

- Batch appeal: generate appeals for N similar denials simultaneously

- Appeal tracking: status (draft/submitted/won/lost) + response time by payer

- Appeal win rate analytics integrated into Denial Analytics page

- Patient Statements page build: statement generation, delivery tracking, payment plan management

- MCP Agent Hub (/developer/mcp-agents) full build: agent registry, agent status, agent task log

Exit Criteria

AI appeal generated in < 10 seconds, human approval required before send, batch appeal for 50+ claims

SPRINT 10 — Automation Layer: ETL & Integration Hub Weeks 21–22

Goal: ETL Designer production-ready (Data Admin only), Integration Hub, API Manager, live data feeds

Team: Backend + Data + DevOps

Deliverables

- ETL Designer (/admin/etl-designer): full UI for Data Admin role only — EHR connector (Epic/Cerner/Athena) configuration

- ETL Designer — Clearinghouse connector (Availity/Change Healthcare) setup

- ETL Designer — Payer API connector (CMS/Aetna/BCBS/Cigna/UHC)

- ETL Designer — Transformation rules builder

- ETL Designer — Pipeline schedule management

- ETL Designer — Pipeline health monitoring with error alerting

- Integration Hub (/admin/integrations): all connected systems status dashboard

- API Manager (/admin/api-manager): API keys, rate limits, endpoint documentation

- Scheduler (/admin/scheduler): automated job scheduling for eligibility batch, ERA download, reports

- RBAC enforcement audit: verify all 7 roles have correct page access restrictions

- Data freshness indicators on all dashboard pages (last sync timestamp)

Exit Criteria

ETL Designer functional for mock EHR + clearinghouse, RBAC enforced on ETL pages

SPRINT 11 — Automation Layer: Live Feeds & Operational Intelligence Weeks 23–24

Goal: Real-time automation feeds, operational alerts, complete AI Performance Engine

Team: Backend (WebSocket) + Frontend + ML

Deliverables

- Live automation feed (WebSocket): real-time stream of system-executed actions on AI Performance Engine

- Operational alerts engine: threshold-based + ML anomaly alerts (A/R spike, denial surge, coding error rate jump)

- Alert queue page (/collections/alerts): all active alerts with priority, owner assignment, resolution tracking

- Action Tracker full build: tracks every recommended prescriptive action — pending/in-progress/completed/ROI realized

- Admin Dashboard enhancement: system health monitoring, active user sessions, API latency, ETL pipeline status

- AI Configuration (/settings/ai-config): tune model thresholds, confidence cutoffs, auto-routing rules

- Billing Rules (/settings/billing-rules): manage payer-specific billing rules, modifier rules, place-of-service rules

- Recovery Insights full build: recovery scenario modeling, what-if analysis per denial cohort

Exit Criteria

Live feed streams in real time, all alert types firing, Action Tracker tracking ROI

SPRINT 12 — Hardening: Performance, Accessibility & Security Weeks 25–26

Goal: Production hardening — performance, security, accessibility, cross-browser testing

Team: Full team

Deliverables

- Lighthouse audit: all pages ≥ 90 performance score

- Bundle splitting: code-split heavy pages (AI Engine, Analytics, ETL) to reduce initial load

- ARIA audit: all interactive elements have correct ARIA roles and labels

- Keyboard navigation: full tab order on all pages

- Dark/Light mode: verify all 75+ pages render correctly in both modes

- Cross-browser: Chrome, Edge, Safari, Firefox — all pages verified

- Penetration test: OWASP top 10 scan, fix all P1/P2 findings

- RBAC penetration: verify no role can access pages above their permission level

- Load test: 100 concurrent users, all API endpoints < 500ms p95

- Data validation: all financial figures correct, all percentage calculations verified

Exit Criteria

All pages pass Lighthouse ≥ 90, zero P1 security findings, RBAC verified

SPRINT 13 — Launch Prep: UAT, Training & Go-Live Weeks 27–28

Goal: User Acceptance Testing, client training, production deployment

Team: PM + QA + DevOps + Client

Deliverables

- UAT test plan: 200+ test cases covering all 3 layers

- UAT with client super-users: 5 days of structured testing

- Bug bash: all P1 bugs fixed, P2 bugs triaged

- User training materials: role-specific guides (Billing Specialist, Analyst, Executive, Admin)

- LIDA user guide: how to ask questions, interpret results, share reports

- Production deployment: AWS/Azure/GCP — blue/green deployment

- Monitoring setup: Datadog/CloudWatch — dashboards for API health, error rates, user activity

- Hypercare period: 2 weeks post-launch with daily stand-ups with client

- Go-live sign-off from client stakeholders

Exit Criteria

UAT passed with client sign-off, production deployed, monitoring active, go-live confirmed

# Team Structure

| Role | Sprint Involvement |
| --- | --- |
| Chief Architect | Sprint 0, Sprint 12 reviews, ADR sign-off |
| Product Manager | All sprints — owns scope, acceptance criteria |
| Business Analyst | Sprints 0–3 (requirements), Sprints 12–13 (UAT) |
| Frontend (React) | Sprints 1–11 |
| Backend (FastAPI/Python) | Sprints 0–11 |
| ML Engineer | Sprints 4–9 |
| NLP Engineer | Sprints 6, 9 |
| Data Engineer | Sprints 0, 10 |
| QA Engineer | Sprints 3–13 |
| DevOps | Sprint 0, 10, 12, 13 |
| UI/UX Designer | Sprints 0–2 (design), Sprints 8–9 (review) |

# Risk Register

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| EHR API access delayed | High | High | Use mock data layer, defer live integration to Sprint 10 |
| ML training data insufficient for CRS v2 | Medium | High | Rules-based CRS in Sprint 1 continues as fallback |
| FDA SaMD assessment triggers auto-submit restriction | Low | Medium | Human-in-loop already built as compliance boundary |
| NLP doc compliance requires PHI access | Medium | High | Rule-based checklist as fallback, NLP when PHI pipeline approved |
| LIDA Tier 3 (PHI queries) HIPAA compliance | High | High | Scope locked at Tier 2 (aggregate data only) |
| Client scope creep during UAT | Medium | Medium | Change control board, sprint scope locked 1 week before sprint start |